Project Management sheet

|  |
| --- |
| actionable item #1: Backend for application recipe creator (MUST-HAVE)   * Description : Create backend/functionality for a user to be able to click through recipes on the app and pick recipes they prefer * Acceptance test (1 sentence): user should be able to look through recipes and pick desired recipes * Who’s responsible: Shrey by Dec 1   actionable item #2: Backend for macro-nutrient insertion (MUST-HAVE)   * Description : user should be able to insert their desired grams of macros per category * Acceptance test (1 sentence): User can input and see what they inputted in the macro page of our app * Who’s responsible: Nieku by Dec 1   actionable item #3: Testing design on multiple users   * Description : we should run our application design by multiple users and watch them interact with the app-- we need to note the issues they run into and conflicts they have * Acceptance test (1 sentence): have collected 5 participants experiences with our app * Who’s responsible: Mert by Dec 1   actionable item #4: Finishing UI design of app after testing on others   * Description : we need to accordingly change the design of the UI after hearing what issues users have with it * Acceptance test (1 sentence): Have taken into account all noted difficulties users had with the app and added changes to our design * Who’s responsible: Priya by Dec 1 |